Meetings

15th of November:- 1 hour
Discuss Project Ideas and Design. Outlined how the program was going to be structured and explored interface ideas.

18th of November:- 1 hour
Divide the Project into tasks. Some implementation of code was done before hand. Hashim set to work on Community Chest and Chance. Matt set to work Players, Milto worked on main game.

21st of November:- 4 hours
Play Monopoly to better understand the rules and the challenges of implementing a Monopoly Game

23rd of November:- 30 mins
Discuss our progress and simplifying the game. Decided to use Agile method, implement a basic working Game and add rules later depending on time.

26th of November:- 1 hour
Discuss how Cards and Player classes work and how they will be integrated to the rest of the program.

28th of November:- 1.5 hours
Major code restructuring was discussed her. It was decided we would split the code into a set of 'managers'. Discuss what's left on and divide documentation work

2nd of December:- 30 mins
Approaching the deadline, discuss the progress of writing the documentation. Only a few bits left on coding.

5th of December:- 2 hour
Merge the documentation files. Proofread and printing.